## Slide 1: Pool #8 Phase III Environmental Management Project
Midwest Chapter Annual Meeting
April 25 - 27, 2012
Dredging & Environmental Restoration Project

## Slide 2: UMR = Balance of Environment and Transportation 1. Pool # 8 - Environmental Management Project 2. Transportation Route – human habitation & settlement
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 3: Pool # 8 - Environmental Management Project
    EMP Background & History
Established by the 1986 Upper Mississippi River Management Act ( within 1986 Water Resources Development Act [WRDA]). Based on congressionally mandated master plan for the UMR.
Legislation created 3 major programs to last 10 years
  1. Long Term Resource Monitoring (LTRMP) – 1/3 of funding
  2. Computerized Inventory and Analysis System (CIA)
  3. Habitat Rehabilitation and Enhancement (HREP-EMP)Funding appropriations are provided through the USACE construction general account – 2/3 of funding
Diverse mix upland, wetland and aquatic habitats
  150 species – fish
  300 species – birds
  200 species – aquatic microinvertabrates
  73 species – amphibians and reptiles
  > 600 species - plants
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 4: Pool # 8 - Environmental Management Project
    Goals & Objectives of Program
    Restore Upper Mississippi ecosystem after manmade changes to river: 3000 structures to improve transportation: 27 lock & dams, dredging, wing dams, shoreline revetments, dike fields, etc.
    Purpose of structures is to alter sediment deposition and channel scour to force into single navigational channel to improve transportation on river.
    Depths of Miss. River authorized by Congress: 4.5’ in 1878, 6’ in 1907, 9’ in 1930.
    Results of changes:
      Flooding of 1000’s acres of wetlands in front of dams(pools);
      Constant erosion of river due to vessel wave action
      Loss of island and forest habitat for wildlife, e.g. raccoons, otters, turtles, ducks, etc.
      Loss of fish diversity and spawning areas and loss of wintering fish habitat = loss of quantity and quality of fish
      Connected off-channel lakes and ponds to river – decreased fish diversity and major sedimentation
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 5: Pool # 8 - Environmental Management Project
    Project Partners
U.S. Army Corps of Engineers – St. Paul, Rock Island, St. Louis
U.S. Fish & Wildlife
Department of Natural Resources – WI, IA, MN, IL, MO
Local communities
Projects
48 projects since 1986 completed
21 more in design
Over 100 more that are being researched
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 6: Pool # 8 - Environmental Management Project- 5 Phases – covers 10,297 acres
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 7: Pool # 8 - Environmental Management Project
    Activity Overview
    4 Islands and 1 Rock Dike
    1.2 Miles in Total Length
    142,00 CY – Granular Material
    23,000 TN of Rock Placed
    16,000 CY – Fine Materials
    21 Acres of Seeding and Willow Planting
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 8: Pool # 8 - Environmental Management Project
Jobsite Location
Stoddard, WI
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 9: Pool # 8 - Environmental Management Project
      Island Layout
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 10: Pool # 8 - Environmental Management Project
    Island Construction
    Granular Material
    Access Channel Material
    Fines Material
    Rock
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 11: Pool # 8 - Environmental Management Project
    Granular Placement
    Mechanical Slurry Plant
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 12: Pool # 8 - Environmental Management Project
    Granular Placement
    Hydraulic Dredging
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 13: Pool # 8 - Environmental Management Project
      Island Discharge
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 14: Pool # 8 - Environmental Management Project
      Access Dredging
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 15: Pool # 8 - Environmental Management Project
      Fine Material – (Topsoil)
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 16: Pool # 8 - Environmental Management Project
      Rip Rap - Placement
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 17: Pool # 8 - Environmental Management Project
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 18: Pool # 8 - Environmental Management Project
      Project Challenges
      Safety!
      Project Footprint
      Water Elevations and Flow
      Slurry Plant Calibrations
      Recreational Traffic
      Equipment Repair
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 19: Pool # 8 - Environmental Management Project
      Environmental Management Projects - Lessons Learned
      Quantification of Material
      Access
      Supplier/Sub Relationships
      Pool Work
      Agency Involvement
Project Summary
Partners
Site Map
Activity Overview
Island Construction
- Granular Material
~ Mechanical Slurry System
~ Hydraulic Dredging
- Access Dredging
- Fines Material
- Rip Rap
Project Challenges
Lessons Learned

## Slide 20: Pool #8 Environmental Management Project
Midwest Chapter Annual Meeting
April 25 - 27, 2012
Dredging & Environmental Restoration Project